**Daily Scrum Meeting 1**

**Date:**26/04/2019

**Day:** Friday

**Location:** Whatsapp

**Chair:** Nabilah Hossain Sarker

**Recorder:** Tasnim Tabassum Shimi  
**Attendees:** All members present  
**Absent:** None

Member: Tasnim Tabassum Shimi

What I did:

* I have opened a branch in github and cloned the git repository.
* I have written the java code for the view profile function.

What Problems I had Faced:

* When I pulled the origin master my gradle was not building.I faced a lot of difficulties as the version were different for each member’s android studio.I saw many solutions and spent the whole day to solve this problem.After updating the gradle I finally solved the problem and my project was built successfully.
* View profile function is working but I am facing difficulties with saving the profile picture.

What I will do:

* I have to solve the problem of saving the profile picture.
* I have to use documentation for the code.
* I have to push the code from my branch
* I have to merge the branch

Member: Shifat Ara Rafiq

What I did:

* I have completed the Log In function.
* I have push it to my branch in github.
* I have merged my branch successfully.

What Problems I had Faced:

* I have faced difficulties while marging the branch.I googled the commands and finally successfully merged my branch.

What I will do:

* I have finished my task for sprint\_1.

Member details:

**Name : Nabilah Hossain Sarker**

Roll : 21

Role :Chair

**Task : Sign Up function**

**What I did:**

* Implemented UI(user interface) according to our UI design we did before
* Implemented Logical part
* Added validations
* Updated drawable & gradle
* Connected firebase authentication
* Created branch of our repository
* Merged the error free part to the master branch

**What problems I have faced:**

* Due to version problem some problem occurred to our IDE after cloning the master branch but we have solved these issues successfully.

**What I will do:**

* To make this simple sign up function more dynamic I have planned to add remember password checkbox & I will try to implement this efficiently.

**Member Name** : Md.Habibur Rahman

**Task**: Search Book function

**What I did:**

* I studied about the github commands and made others understand so that they can collaborate easily
* Created branch in github
* Tried to complete search books section in android studio

**What Problems I had Faced:**

* I had some github issues in android studio gradle after pulling from remote
* Faced problems in the time of using sqlite database ,table not showing in the database

**What I will do:**

* I will fix the sqlite database display issue
* I will complete the search UI of the books
* I will merge my branch with the master