|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to Return Books so that I can increase my points and maintain proper ratio | Design User Interface | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Tasnim Tabassum  Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Md. Habibur Rahman | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a premium user I want to use “give away” feature | Design User Interface | Shifat Ara Rafiq | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum  Shimi | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Nabilah Hossain Sarkar | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to rate & give review about app | Design User Interface | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Tasnim Tabassum  Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md.  Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Tasnim Tabassum Shimi | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a book lender I want to have details info about borrower before I lend the book | Design User Interface | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md.  Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to subscribe to premium version so that I can have more facilities | Design User Interface | Tasnim Tabassum Shimi | 4 | 4 |  |  |  |  |  |  |  |
| Design Business Logic | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum Shimi | 8 | 8 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 8 | 8 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md.  Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to borrow books so that I can read my desired books for free. | Design User Interface | Tasnim Tabassum Shimi | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum  Shimi | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Nabilah Hossain Sarkar | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to borrow books so that I can read my desired books for free. | Design User Interface | Tasnim Tabassum Shimi | 1 | 1 |  |  |  |  |  |  |  |
| Design Business Logic | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Nabilah Hossain Sarkar | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md.  Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Tasnim Tabassum Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Write Document | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation(hrs) | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to search books by name, type, author so that I can easily find my desired books | Design User Interface | Tasnim Tabassum Shimi | 1 | 1 |  |  |  |  |  |  |  |
|  | Design Business Logic | Shifat Ara Rafiq | 4 | 2 |  |  |  |  |  |  |  |
|  | Design Front-end Code | Nabilah Hossain Sarkar | 4 | 4 |  |  |  |  |  |  |  |
|  | Design Back-end code | Md.  Habiur Rahman | 8 | 4 |  |  |  |  |  |  |  |
|  | Complete Unit Testing | Md.  Habibur Rahman | 2 | 1 |  |  |  |  |  |  |  |
|  | Database Connection | Tasnim Tabassum Shimi | 2 | 1 |  |  |  |  |  |  |  |
|  | Write Document | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation(hrs) | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to have notifications so that I won't miss any deadline or feature | Design User Interface | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |
|  | Design Business Logic | Nabilah Hossain Sarkar | 4 | 2 |  |  |  |  |  |  |  |
|  | Design Front-end Code | Tasnim Tabassum Shimi | 4 | 4 |  |  |  |  |  |  |  |
|  | Design Back-end code | Md.  Habiur Rahman | 24 | 4 |  |  |  |  |  |  |  |
|  | Complete Unit Testing | Md.  Habibur Rahman | 2 | 1 |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation(hrs) | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to rate & give feedback about the books so that people can have idea about it | Design User Interface | Md.  Habibur Rahman | 1 | 1 |  |  |  |  |  |  |  |
|  | Design Business Logic | Tasnim Tabassum Shimi | 4 | 2 |  |  |  |  |  |  |  |
|  | Design Front-end Code | Shifat ara rafiq | 4 | 1 |  |  |  |  |  |  |  |
|  | Design Back-end code | Nabilah Hossain Sarkar | 8 | 4 |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |