|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to Return Books so that I can increase my points and maintain proper ratio | Design User Interface | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Tasnim Tabassum  Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Md. Habibur Rahman | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a premium user I want to use “give away” feature | Design User Interface | Shifat Ara Rafiq | 1 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum  Shimi | 4 | 4 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md. Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Nabilah Hossain Sarkar | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a user I want to rate & give review about app | Design User Interface | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Tasnim Tabassum  Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md.  Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Tasnim Tabassum Shimi | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Task | Task Owner | Estimation | Day1 | Day2 | Day3 | Day4 | Day5 | Day6 | Day7 | Day8 |
| As a book lender I want to have details info about borrower before I lend the book | Design User Interface | Shifat Ara Rafiq | 2 | 2 |  |  |  |  |  |  |  |
| Design Business Logic | Nabilah Hossain Sarkar | 2 | 2 |  |  |  |  |  |  |  |
| Design Front-end Code | Tasnim Tabassum Shimi | 2 | 2 |  |  |  |  |  |  |  |
| Design Back-end code | Shifat Ara Rafiq | 4 | 4 |  |  |  |  |  |  |  |
| Complete Unit Testing | Md.  Habibur Rahman | 2 | 2 |  |  |  |  |  |  |  |
| Database Connection | Shifat Ara Rafiq | 1 | 1 |  |  |  |  |  |  |  |
| Write Document | Tasnim Tabassum  Shimi | 1 | 1 |  |  |  |  |  |  |  |